Adham (Leader + equal coding)

Part 0 — Foundation (everyone depends on this)

- A0 — Confirm Project Baseline + DevOps Compliance Snapshot

  - Confirm Maven builds/runs in NetBeans (baseline).

  - Confirm repo is clean/organized enough to accept pattern PRs.

  - Output: baseline checklist + assumptions (short).

  - Dependency: none.

- A1 — Create Deliverable #3 Master Template for Technical Report (PDF structure)

  - Create report skeleton with headings for:

    - Template Method (TM1, TM2)

    - Mediator (MD1, MD2)

    - Strategy (ST1, ST2)

    - Observer+Singleton (OS1)

    - Iterator (IT1)

    - Assumptions

    - DevOps evidence

    - “Implementation completed (code not included)” statement

  - Output: report skeleton document.

  - Depends on: A0.

Part 1 — Pattern Ownership (End-to-End)

- A2 — Template Method TM1: UML + Rationale + Java Implementation + Demo

  - Output: UML + working code + demo + report text.

  - Depends on: A0.

- A3 — Strategy ST1: UML + Rationale + Java Implementation + Demo

  - Output: UML + working code + demo + report text.

  - Depends on: A0.

Part 2 — Integration

- A4 — Merge Gate #1 (Integration Owner for 2 PRs)

  - Merge 2 assigned teammate PRs, resolve conflicts, ensure build OK.

  - Output: merged code + build proof.

  - Depends on: two teammate PRs being ready.

Andrew (Jira owner + equal coding/management)

Part 0 — Management Chunk

- B0 — Git Organization + Branch/PR Rules Enforcement

  - Define/ensure: branch naming, PR checklist, no direct pushes to main, consistent package naming.

  - Output: short “Git rules + PR checklist” text shared to team.

  - Depends on: A0.

- B1 — JIRA Timeline Setup + Dependencies + Evidence (Moved here)

  - Create Jira tasks for all A*/B*/Y*/M* items and link dependencies.

  - Output: Jira board + screenshots for report.

  - Depends on: A0 + this workload list.

Part 1 — Pattern Ownership (End-to-End)

- B2 — Mediator MD1: UML + Rationale + Java Implementation + Demo

  - Output: UML + working code + demo + report text.

  - Depends on: A0 + B0 (process rules).

- B3 — Iterator IT1: UML + Rationale + Java Implementation + Demo

  - Output: UML + working code + demo + report text.

  - Depends on: A0 + B0.

Part 2 — Report Contribution

- B4 — Write Report Sections for MD1 + IT1

  - Output: paste-ready text + diagram exports (files named correctly).

  - Depends on: B2 + B3.

Yassin (equal coding + extra independent evidence/QA work)

Part 1 — Pattern Ownership (End-to-End)

- Y1 — Template Method TM2: UML + Rationale + Java Implementation + Demo

  - Output: UML + working code + demo + report text.

  - Depends on: A0 + B0.

- Y2 — Mediator MD2: UML + Rationale + Java Implementation + Demo

  - Output: UML + working code + demo + report text.

  - Depends on: A0 + B0.

Part 2 — Report + DevOps Evidence + QA

- Y3 — Write Report Sections for TM2 + MD2

  - Output: paste-ready text + diagram exports.

  - Depends on: Y1 + Y2.

- Y4 — DevOps Evidence Pack (post-integration)

  - Collect screenshots/logs:

    - Successful Maven build output

    - NetBeans run output (demos executing)

    - Git evidence (merged commits/PRs)

  - Output: folder of evidence files ready to drop into report.

  - Depends on: A4 + M3 (after merges).

- Y5 — “Runs With No Errors” Verification Pass

  - Pull integrated project and verify compile + run.

  - Output: pass/fail + exact error logs if fail.

  - Depends on: A4 + M3.

Maged (equal coding + extra integration/QA/report consistency)

Part 0 — Management Chunk

- M0 — Report Formatting + Consistency Rules

  - Ensure naming consistency (TM1/TM2, etc.), diagram labels, terminology, assumptions style.

  - Output: formatting rules + applied fixes suggestions.

  - Depends on: A1.

Part 1 — Pattern Ownership (End-to-End)

- M1 — Strategy ST2: UML + Rationale + Java Implementation + Demo

  - Output: UML + working code + demo + report text.

  - Depends on: A0 + B0.

- M2 — Observer + Singleton OS1 (Combined): UML + Rationale + Java Implementation + Demo

  - Output: UML + working code + demo + report text.

  - Depends on: A0 + B0.

Part 2 — Integration + Quality/Completeness

- M3 — Merge Gate #2 (Integration Owner for remaining PRs)

  - Merge remaining PRs, resolve conflicts, ensure build OK.

  - Output: merged code + build proof.

  - Depends on: remaining PRs being ready.

- M4 — Requirements vs Output Consistency Checklist

  - Verify all required patterns/case counts + UML + demos + justification exist.

  - Output: checklist + issues list.

  - Depends on: A2, A3, B2, B3, Y1, Y2, M1, M2.

Requirement Coverage (guaranteed)

- Template Method: TM1 (Adham), TM2 (Yassin)

- Mediator: MD1 (Andrew), MD2 (Yassin)

- Strategy: ST1 (Adham), ST2 (Maged)

- Observer + Singleton (combined): OS1 (Maged)

- Iterator: IT1 (Andrew)