Adham (Leader + equal work + final assembly owner) Part 0 — Foundation (everyone depends on this)

- A0 — Confirm System Scope + Key Use Case for Process View

  - Do: Decide the representative scenario for Activity + Sequence (Book Appointment).

  - Output: 1-page scope + scenario definition (actors, start/end, main alt flows).

  - Dependency: none.

- A1 — Create Deliverable #4 Master Template for Technical Report (PDF structure)

  - Do: Report skeleton with all required headings + image placeholders + diagram naming rules.

  - Output: report template ready for everyone to paste into.

  - Depends on: A0.

Part 1 — Architecture Ownership (End-to-End)

- A2 — Architectural Design & Justification (2 styles)

  - Do: Write architecture decision section for:

  - Layered Architecture

  - Repository pattern/style

  - "Why suitable / supports requirements / complements each other"

  - Output: paste-ready text + list of components for consistent use in all diagrams.

  - Depends on: A1.

- A3 — Deployment Diagram (Physical View)

  - Do: Create UML Deployment Diagram showing nodes + deployed artifacts.

  - Must show: Client Machine, Application Runtime (JVM), Database, communication links.

  - Output: PNG export to Diagrams/D4-Physical-Deployment.png + coordinate with Maged for .mdj.

  - Depends on: A2.

Part 2 — Integration + Submission

- A4 — Final Integration Gate (Report + Diagrams + Model Files)

  - Do: Ensure all diagrams use same naming; assemble PDF; verify submission structure.

  - Output: final PDF + final folder structure + zip ready.

  - Depends on: B2, Y2, Y3, M1, plus B3/Y4/M3 contributions.

Andrew (Jira owner + equal work + management evidence) Part 0 — Management Chunk

- B0 — JIRA Setup + Timeline + Dependencies + Evidence

  - Do: Create Jira tasks for all items, link dependencies, set due dates, screenshots.

  - Output: Jira board + screenshots for report appendix/evidence.

  - Depends on: A1.

- B1 — Assumptions & Glossary + Consistency Rules

  - Do: Create assumptions list (persistence, single-user CLI) + glossary + naming rules.

  - Output: assumptions + glossary section paste-ready.

  - Depends on: A2.

Part 1 — View Ownership (End-to-End)

- B2 — Conceptual View (Block Diagram)

  - Do: High-level block diagram showing main subsystems + interactions.

  - Must show: UI/CLI, Application Services, Domain, Repository/Data Store.

  - Output: PNG export to Diagrams/D4-Conceptual-Block.png + coordinate with Maged for .mdj.

  - Depends on: A2.

Part 2 — Report Contribution

- B3 — Write Report Sections for Conceptual View

  - Do: Add explanation for block diagram (Section 4).

  - Output: paste-ready text.

  - Depends on: B2.

Yassin (equal work + process view owner) Part 1 — Process View Ownership (End-to-End)

- Y1 — Lock Process Scenario Details (based on A0)

  - Do: Finalize steps + alternate flows for Book Appointment use case.

  - Output: exact workflow steps + message list used by both diagrams.

  - Depends on: A0 + A2.

- Y2 — Activity Diagram (Process View)

  - Do: Activity diagram for Book Appointment.

  - Include: at least one decision branch (e.g., doctor unavailable, invalid patient id).

  - Output: PNG export to Diagrams/D4-Process-Activity-BookAppointment.png + coordinate with Maged for .mdj.

  - Depends on: Y1.

- Y3 — Sequence Diagram (Process View)

  - Do: Sequence diagram showing runtime component interaction.

  - Participants:

  - User

  - CLI_UI

  - AppointmentService

  - PatientRepository

  - DoctorRepository

  - AppointmentRepository

  - Output: PNG export to Diagrams/D4-Process-Sequence-BookAppointment.png + coordinate with Maged for .mdj.

  - Depends on: Y1 + A2 (component naming).

Part 2 — Report Contribution

- Y4 — Write Report Sections for Activity + Sequence

  - Do: Explain diagram purpose, walkthrough, mapping to architecture layers (Sections 5.2 + 5.3).

  - Output: paste-ready text.

  - Depends on: Y2 + Y3.

Maged (equal work + component view owner + UML model file owner + NFR owner) Part 0 — NFR Ownership

- M0 — Non-Functional Requirements (NFRs) List + Architecture Mapping

  - Do: Provide NFR table (performance, security, availability, maintainability, scalability).

  - Output: NFR table + paste-ready explanation paragraphs (Section 3).

  - Depends on: A2.

Part 1 — Development View Ownership (End-to-End)

- M1 — Development View (UML Component Diagram)

  - Do: Component diagram showing:

  - components per layer

  - provided/required interfaces (e.g., IAppointmentRepository)

  - dependencies (UI → Services → Repositories)

  - Output: PNG export to Diagrams/D4-Development-Component.png.

  - SPECIAL RULE: Maged owns and updates UML Models/Deliverable4_Architecture.mdj for ALL team members.

  - Depends on: A2.

Part 2 — Quality/Completeness

- M2 — Consistency Checklist (Views Alignment)

  - Do: Verify names match across all 5 diagrams + NFR alignment.

  - Output: checklist + issues list to fix before final PDF.

  - Depends on: B2, Y2, Y3, M1, A3.

- M3 — Write Report Section for Component Diagram

  - Do: Section 6 explanation text for Component diagram.

  - Output: paste-ready text.

  - Depends on: M1.

Diagram Ownership Summary (Fair Split)

- Diagram 1: Conceptual Block → Andrew (B2)

- Diagram 2: Activity → Yassin (Y2)

- Diagram 3: Sequence → Yassin (Y3) [paired with Activity as Process View]

- Diagram 4: Component → Maged (M1) [complex diagram + owns .mdj file]

- Diagram 5: Deployment → Adham (A3)

Fairness Rationale:

- Yassin: 2 diagrams BUT they are natural pair (Process View) + lighter text work (no NFR, no Jira)

- Maged: 1 diagram BUT most complex (Component with interfaces) + owns .mdj file + NFR work

- Andrew: 1 diagram + Jira management (significant coordination work)

- Adham: 1 diagram + Architecture text + Final assembly (leader integration work)