Adham (Leader + equal work + final assembly owner)

Part 0 — Foundation (everyone depends on this)

- A0 — Confirm Service Scope + Master Scenario

- Do: Define the 3 core services (Patient, Doctor, Appointment) + main workflow (Book Appointment) for composite service

- Output: 1-page scope document: services list + scenario definition (actors, start/end, main/alt flows)

- Dependency: none

- A1 — Create Deliverable #5 Master Template for Technical Report

- Do: Report skeleton with all required headings: Service Engineering, API Design, Implementation, Composition, Testing, OpenAPI

- Output: report template ready for everyone to paste into

- Depends on: A0

Part 1 — Service Engineering Ownership (End-to-End)

- A2 — Patient Service — Full Lifecycle

- Do: Service Candidate Identification + Requirements + Interface Design for Patient Service

- Output: Patient Service design doc: justification (reusability, independence), classification (Business), FR/NFR, inputs/outputs/constraints, REST interface design

- Depends on: A1

- A3 — GET APIs Implementation (2 endpoints)

- Do: Implement GET /patients and GET /patients/{id}

- Output: Working Java code + Postman screenshots showing 200 OK + JSON response

- Depends on: A2 + Y1

- A4 — Composite Service — Design Only

- Do: Design workflow for "Book Appointment" composite service (orchestrates Patient + Doctor + Appointment APIs)

- Output: Sequence diagram + workflow description showing which APIs are called in order

- Depends on: A2 + B2 + M2

Part 2 — Integration + Submission

- A5 — Final Integration Gate (Report + Code + OpenAPI + Screenshots)

- Do: Assemble all sections into PDF, verify all Postman screenshots present, check OpenAPI spec included, final folder structure

- Output: final PDF report + zip file ready for submission

- Depends on: B4, Y4, M4, A3, A4

Andrew (Jira owner + equal work + composite service owner)

Part 0 — Management Chunk

- B0 — JIRA Setup + Timeline + Dependencies + Evidence

- Do: Create Jira tasks for all D5 items, link dependencies, set due dates, take screenshots

- Output: Jira board + screenshots for report appendix/evidence

- Depends on: A1

- B1 — Assumptions & Naming Rules

- Do: Document assumptions (REST principles, JSON format, HTTP status codes) + API naming conventions

- Output: Assumptions section + API naming rules doc paste-ready

- Depends on: A0

Part 1 — Service Engineering Ownership (End-to-End)

- B2 — Doctor Service — Full Lifecycle

- Do: Service Candidate Identification + Requirements + Interface Design for Doctor Service

- Output: Doctor Service design doc: justification, classification (Business), FR/NFR, inputs/outputs/constraints, REST interface design

- Depends on: A1

- B3 — POST APIs Implementation (2 endpoints)

- Do: Implement POST /doctors and POST /appointments

- Output: Working Java code + Postman screenshots showing 201 Created + JSON request/response

- Depends on: B2 + Y1

- B4 — Composite Service — Implementation

- Do: Implement the composite service (e.g., POST /book-appointment) that orchestrates 2+ APIs

- Output: Working orchestration code + Postman screenshot showing workflow execution

- Depends on: A4 + B3 + M3

Part 2 — Report Contribution

- B5 — Write Service Composition Section

- Do: Explain composite service design, workflow, and implementation (Report Part 3)

- Output: paste-ready text + workflow diagram

- Depends on: B4

Yassin (equal work + infrastructure owner)

Part 0 — Foundation Dependency

- Y0 — Lock Service Scenario Details

- Do: Finalize exact workflow steps for composite service based on A0

- Output: Exact API call sequence + data flow document

- Depends on: A0

Part 1 — API Implementation Ownership (End-to-End)

- Y1 — Project Infrastructure Setup

- Do: Initialize Spring Boot project, configure dependencies (Spring Web, Spring Data JPA, H2 Database, Lombok), set up package structure, Git repo

- Output: Working project skeleton that others can pull and add code to

- Depends on: A1

- Y2 — PUT APIs Implementation (2 endpoints)

- Do: Implement PUT /patients/{id} and PUT /appointments/{id}

- Output: Working Java code + Postman screenshots showing 200 OK + JSON request/response

- Depends on: Y1 + A2

- Y3 — Error Handling & Validation (Global)

- Do: Implement global exception handling (@ControllerAdvice), input validation (@Valid), HTTP status code mapping (400, 404, 500)

- Output: Error handling code + screenshots showing error responses

- Depends on: Y1

Part 2 — Report Contribution

- Y4 — Write API Testing Section

- Do: Document all Postman tests, include screenshots, explain test cases and expected results (Report Part 4)

- Output: paste-ready text + organized screenshots

- Depends on: A3, B3, Y2, M3

Maged (equal work + OpenAPI owner + service design owner)

Part 0 — Service Requirements

- M0 — Appointment Service — Full Lifecycle

- Do: Service Candidate Identification + Requirements + Interface Design for Appointment Service

- Output: Appointment Service design doc: justification, classification (Coordination), FR/NFR, inputs/outputs/constraints, REST interface design

- Depends on: A1

Part 1 — API Implementation Ownership (End-to-End)

- M1 — DELETE APIs Implementation (2 endpoints)

- Do: Implement DELETE /patients/{id} and DELETE /appointments/{id}

- Output: Working Java code + Postman screenshots showing 204 No Content or 200 OK

- Depends on: Y1 + M0

- M2 — OpenAPI Specification (YAML)

- Do: Write complete OpenAPI 3.0 spec (YAML) documenting ALL 8 endpoints: paths, methods, parameters, request/response schemas, status codes

- Output: openapi.yaml file

- Depends on: A3, B3, Y2, M1

- M3 — Service Requirements Documentation

- Do: Compile FR/NFR tables for all 3 services

- Output: Consolidated requirements tables for report

- Depends on: A2, B2, M0

Part 2 — Report Contribution

- M4 — Write OpenAPI Documentation Section

- Do: Explain OpenAPI structure, include YAML snippet, describe how to use it (Report Part 4)

- Output: paste-ready text

- Depends on: M2

API Ownership Summary (Fair Split)

- GET APIs (2): Adham (A3)

- POST APIs (2): Andrew (B3)

- PUT APIs (2): Yassin (Y2)

- DELETE APIs (2): Maged (M1)

Service Ownership Summary (Fair Split)

- Patient Service: Adham (A2) — Business Service

- Doctor Service: Andrew (B2) — Business Service

- Appointment Service: Maged (M0) — Coordination Service

Fairness Rationale

- Adham: 1 service + 2 APIs + composite design + final assembly (leader integration work)

- Andrew: 1 service + 2 APIs + composite implementation + Jira management (coordination work)

- Yassin: 2 APIs + infrastructure setup + error handling (foundation work — everyone depends on Y1)

- Maged: 1 service + 2 APIs + OpenAPI for ALL 8 endpoints + requirements tables (documentation work)