Adham (Leader – central coordination, but still equal coding)

Part 0 — Foundation (everyone depends on this)

- A0 – Confirm Project Baseline + DevOps Compliance Snapshot

  - Confirm Maven builds/runs in NetBeans.

  - Confirm Git branches strategy and JIRA project exists.

  - Output: baseline checklist + assumptions.

  - Everyone depends on A0.

- A1 – Create Deliverable #2 Master Template for Technical Report (PDF structure)

  - Sections:

    - Bridge (BR1, BR2)

    - Adapter (AD1, AD2)

    - Flyweight (FW1)

    - Decorator (DC1, DC2)

    - Assumptions

    - Implementation confirmation (no code)

    - DevOps evidence

  - Output: report skeleton.

  - Depends on A0.

Part 1 — Pattern Ownership (End-to-End)

- A2 – Bridge BR1: UML + Rationale + Java Implementation + Demo

  - Case: Notification message type × channel bridge.

  - Output: UML + working code + demo call.

  - Depends on A3 (rules).

- A3 – Decorator DC1: UML + Rationale + Java Implementation + Demo

  - Case: report enhancements via decorators.

  - Output: UML + working code + demo call.

  - Depends on A3 (rules).

Part 2 — Final Integration (split, not all on Adham)

- A4 – Merge Gate #1 (Integration Owner for half the PRs)

  - Merge 2 teammate PRs, resolve conflicts, ensure build OK.

  - Output: merged code + build proof.

  - Depends on B2 + Y2 (their code done).

Andrew (equal coding + equal management)

Part 0 — Management Chunk

- B0 – Git Organization + Branch/PR Rules Enforcement

  - Ensure: branches per owner, PR checklist, naming conventions, no

target/.

  - Output: short “Git rules” doc + PR checklist.

  - Depends on A0.

Part 1 — Pattern Ownership (End-to-End)

- B1 – Bridge BR2: UML + Rationale + Java Implementation + Demo

  - Case: report content × renderer bridge.

  - Output: UML + working code + demo call.

  - Depends on A3 (rules) + B0.

- B2 – Adapter AD1: UML + Rationale + Java Implementation + Demo

  - Case: external patient system adapter.

  - Output: UML + working code + demo call.

  - Depends on A3 (rules) + B0.

Part 2 — Report Contribution

- B3 – Write Report Sections for BR2 + AD1

  - Output: report-ready text + diagram exports.

  - Depends on B1 + B2.

Yassin (equal coding + equal management)

Part 0 — Management Chunk

- Y0 – JIRA Timeline Setup + Dependencies

  - Create tasks A*/B*/Y*/M* with dependency links.

  - Output: JIRA board + screenshots.

  - Depends on this plan + A0.

Part 1 — Pattern Ownership (End-to-End)

- Y1 – Adapter AD2: UML + Rationale + Java Implementation + Demo

  - Case: payment gateway/insurance adapter.

  - Output: UML + working code + demo call.

  - Depends on A3 (rules) + B0.

- Y2 – Decorator DC2: UML + Rationale + Java Implementation + Demo

  - Case: notification sender decorators (logging/retry/throttling).

  - Output: UML + working code + demo call.

  - Depends on A3 (rules) + B0.

Part 2 — Report Contribution + QA

- Y3 – Write Report Sections for AD2 + DC2

  - Output: report-ready text + diagram exports.

  - Depends on Y1 + Y2.

- Y4 – “Runs With No Errors” Verification Pass

  - Pull integrated code and test build/run.

  - Output: pass/fail + exact error logs if fail.

  - Depends on A4 + M3.

Maged (1 case + extra integration/QA/report to make it equal)

Part 0 — Management Chunk

- M0 – Report Formatting + Consistency Rules

  - Ensure consistent naming, numbering, terminology, assumptions.

  - Output: “formatting rules” notes applied to report draft.

  - Depends on A1.

Part 1 — Pattern Ownership (End-to-End)

- M1 – Flyweight FW1: UML + Rationale + Java Implementation + Demo

  - Case: shared medical codes/medication catalog using flyweight factory cache.

  - Output: UML + working code + demo call.

  - Depends on A3 (rules) + B0.

Part 2 — Extra Responsibilities (to equalize)

- M2 – Merge Gate #2 (Integration Owner for the other half of PRs)

  - Merge remaining 2 teammate PRs, resolve conflicts, ensure build OK.

  - Output: merged code + build proof.

  - Depends on B1 + Y1 (their code done).

- M3 – Requirements vs Output Consistency Checklist

  - Verify:

    - 2 Bridge, 2 Adapter, 1 Flyweight, 2 Decorator

    - UML per case

    - demo exists per case

    - report includes justification per case

  - Output: checklist + issues list.

  - Depends on A2 + B1 + B2 + Y1 + Y2 + M1.

- M4 – Submission Bundle Owner (ZIP + folder structure)

  - Prepare final bundle:

    - PDF report

    - Maven project

    - UML sources + exported diagrams

    - JIRA/Git evidence screenshots

  - Output: final ZIP(s) ready for Canvas upload.

  - Depends on A5 (final PDF) + Y0 (JIRA screenshots) + Y4 (run verification).